## Slide 1: BUSCA
Aldo Rogliero
Nyle Malik
John Lee
JingXuan Wang
Salomon Nabine

## Slide 2: Motivation
The CULC problem
Nice study spaces
Huge building
Always packed

## Slide 3: Objective
Connect students with available study spaces in real time
Cost-effective, non-invasive
User friendly UI

## Slide 4: Background
Cloud Server
Microcontroller Unit Network
Proximity Sensor

## Slide 5: Mobile App-Current Status
UI layout is done
Currently able to successfully retrieve data from the AWS endpoint
Working template class to handle displaying table availability for any floor

## Slide 6: Network Architecture-Current Status
Device
End User

## Slide 7: Hardware-Current Status
Connected the device via Wi-Fi to AWS IoT
Published dummy messages to AWS IoT
Researched and found demo code for many features
  Hibernation timer
  Publishing to AWS IoT
  I2C Communication
Sensors and mounting hardware has been delivered

## Slide 8: Problems and Challenges
MCU checked out from the senior design lab was broken
Long order delivery time
Bigger learning curve than expected for the app development
Discovery that our sensors need to be mounted to a breakout board

## Slide 9: Next Steps
Continue app development
  Handle data retrieved from the server properly
  Make UI flexible to work on any screen size
Build enough sensor breakouts for development
Format messages sent to AWS IoT to be parseable by Lambda
Create more refined security policies for AWS IoT